Power
Supply
Card
Battery
Card
1U Structure
Solar Panels
6 Solar
Panels
Power bus
70 cm
Antenna
2 m
Antenna
Science
Payloads
IHU
Card
Passive
Magnetic Attitude
Control
Telemetry
RF TxRx
Card
Fox-Plus A Block Diagram

---
Minimum Viable Product
Commercial 1U frame (ISISpace)
Commercial EPS (ISISpace?)
LTM
C&DH
TX/RX
RT-IHU (nice to have)
Passive attitude control
Fox-Plus-A

---
AX5043 Replacement
Find a replacement for the AX5043
Job Jar

---
and
A
S
T
E
C
N
FOX+
What’s Happening?

---
- Objective
  - Advance systems engineering tasks
- Team
  - Mike Moore
- Current Activity
  - Now moving on to high-level system design
Fox-Plus Systems Engineering

---
  - Buy the Fox-Plus Structure (and EPS)
  - Thomas Wu
  - Purchase 1U frame and EPS (Thomas)
    - Option sheet (Jonathan)
  - Need to adapt Fox boards to 1U frame (Thomas)
    - Find the file from Marwan (Jonathan)
Fox-Plus Structure

---
  - Fox-Plus flight software
  - Cameron Mahaffey
  - Dave McCoy
  - Chris Grill
  - Assemble prototype environment (Cameron & Dave)
  - Prototype slow scan transmitter (Cameron)
    - A slow scan transmitter developed on the TMS570 Launchpad using modified LTM build software stack
Fox-Plus C&DH (aka IHU) Flight Software

---
  - Order a whole stack of LTMs
  - Leandra MacLennan
  - Get me some LTM sets for development (Leandra)
    - Focusing on ICR – Looking for alternative parts for EOL parts
    - Picking up LIHU
  - Exercise the available LTM stack (Jonathan)
  - RX/TX assembly
    - Assembling two more and dealing with EOL (Dan)
Fox-Plus C&DH (aka IHU) Hardware

---
  - Develop 3U space frame
  - Tom Karnauskas
  - Design 3U frame
    - Looking into the options for an assembled frame (Tom)
ASCENT Structure

---
  - Develop SDR for Golf (i.e., five-and-dime)
  - Rich Gopstein
  - Ray Roberge
  - Build of Linux for ZedBoard (Rich)
  - Design radio board (Ray & Rich)
  - Obtain preliminary hardware (Jonathan)
    - Have all but FMCOMMS3
ASCENT SDR Plan B

---
- Current Activities
  - Assemble V1.1 Development Boards (Zach)
    - Result is 5 more assembled V1.1 RT-IHU boards.
  - Flash Loader (Heimir)
    - Result is an updated flash loader to load the RT-IHU board
  - Assemble RT-IHU Payload
  - Zach Metzinger
  - Heimir Sverrisson
RT-IHU

---
  - Develop digital packet communication payload
- Team (typically on this call)
  - Bill Reed
  - Jim McCullers
ASCENT PACSAT

---
  - Develop deployable solar panels
  - Vincent Risalvato
  - Design solar panel and hinge solution
    - Result is a model of solar panels and hinges that fit in the pockets of the currently envisioned 3U structure.
    - Are we ready to prototype real hardware? Any luck getting cells?
ASCENT Deployable Solar Panels

---
  - Develop radio-chip-based SDR
  - Mike Swiatkowski
  - Design voice FM transponder board
ASCENT RF

---
  - Develop reaction wheels and motor control algorithms
  - Tom Davis
  - Design Reaction Wheel controller board (Tom)
  - Assemble prototype (Jonathan)
    - Unable without controller software
- Keep in Mind
  - Possible Zero-G Flight
ASCENT Reaction Wheel