Power
Supply
Card
Battery
Card
1U Structure
Solar Panels
6 Solar
Panels
Power bus
70 cm
Antenna
2 m
Antenna
Science
Payloads
IHU
Card
Passive
Magnetic Attitude
Control
Telemetry
RF TxRx
Card
Fox-Plus A Block Diagram

---
Minimum Viable Product
Commercial 1U frame (ISISpace???)
Commercial EPS (ISISpace?)
LTM
C&DH
TX/RX
RT-IHU (nice to have)
Passive attitude control
Fox-Plus-A

---
- Andrew Robinson
  - Hardware and/or RF?
  - Vendor Survey
- Geoffrey Gentile
  - Test Procedures?
  - Assisting with EPS
- Dr. Joseph DiVerdi
  - Team Lead and/or Hardware Design?
- Duane Moberg
  - Mechanical
  - Fox-Plus Structure
- Neil Heft
  - Reaction Wheel Driver and Slow-Scan Transmitter?
- Dave Lankinen
  - Board Layout?
- Will Brozovic
  - Flight Software, Slow-Scan Transmitter? IHU BoM?
Recent Volunteers

---
Fox-Plus A Research ISISpace Antenna Options
Fox-Plus A Launch Options Trade Study
ASCENT Design Multi-Channel FM Voice XCVR
Could be SDR or not
Slow-Scan Transmitter
New RF project
Test Procedures
I may have a volunteer coming
RT-IHU Board Checkout-Out Test Procedure
Reaction Wheel Driver and Software
Team Leadership (share the fun!)
Job Jar

---
and
FOX+
What’s Happening?

---
- Should this move to GOLF-TEE portion of this engineering meeting?
- Objective
  - Coordinate updated PDR presentation.
  - Replace Ragnarok attitude determination and control system with commercial unit.
  - Other updates?
- Team
  - Don Mills
- Current Activity
  - Track down existing PDR examples and references
GOLF-TEE PDR

---
  - Advance systems engineering tasks
  - Mike Moore
  - List of Compliance Documents
Fox-Plus Systems Engineering

---
  - Model the Fox-Plus stack
  - Thomas Wu
  - Duane Moberg
  - Need to adapt Fox boards to 1U frame (Thomas)
  - Model the Fox-Plus stack with LTM and ISISpace EPS
  - Trying to buy 1U frame and jig (Jonathan)
    - Having problems getting attention
    - NO LONGER LISTING FRAME AS AVAILABLE FOR SALE
Fox-Plus Structure

---
  - Buy the Fox-Plus EPS
  - Chris Grill
  - Take ownership of the EPS options sheet after initial work
  - I think we’re almost there
Fox-Plus EPS

---
  - Fox-Plus flight software
  - Dave McCoy
  - Chris Grill
  - Assemble prototype environment (Dave)
  - Bring up LTM (Chris)
Fox-Plus C&DH (aka IHU) Flight Software

---
  - Order a whole stack of LTMs
  - Leandra MacLennan
  - Get me some LTM sets for development (Leandra)
    - Focusing on ICR – on to gerbers and such
    - Starting on LIHU
  - Order ICR parts (Jonathan)
    - I think I have all the parts ordered except the LOs
  - RX/TX assembly
    - Assembling two more and dealing with EOL (Dan)
Fox-Plus C&DH (aka IHU) Hardware

---
  - Develop 3U space frame
  - Tom Karnauskas
  - Design 3U frame
    - Model cards in candidate frame (Tom)
ASCENT Structure

---
  - Develop SDR for Golf (i.e., five-and-dime)
  - Rich Gopstein
  - Ray Roberge
  - Build of Linux for ZedBoard (Rich)
  - Design radio board (Ray & Rich)
  - Obtain preliminary hardware (Jonathan)
    - Received FMCOMMS3
ASCENT SDR Plan B

---
- Current Activities
  - Assemble V1.1 Development Boards (Zach)
    - Result is 5 more assembled V1.1 RT-IHU boards.
  - Flash Loader (Heimir)
    - Result is an updated flash loader to load the RT-IHU board
  - Layout RT-IHU V1.2 (Cameron)
  - Reliable Debug Board (Chris)
  - Assemble RT-IHU Payload
  - Zach Metzinger
  - Heimir Sverrisson
  - Cameron Castillo
  - Chris Grill
RT-IHU

---
  - Develop digital packet communication payload
- Team (typically on this call)
  - Jim McCullers
ASCENT PACSAT

---
  - Develop deployable solar panels
  - Vincent Risalvato
  - Design solar panel and hinge solution
    - Result is a model of solar panels and hinges that fit in the pockets of the currently envisioned 3U structure.
    - Are we ready to prototype real hardware? Any luck getting cells?
    - If things are going to plan, we had a meeting with Mark Kanawati earlier today.
ASCENT Deployable Solar Panels

---
  - Identify AX5043 Replacement
  - Dave Hartrum
ASCENT RF Chip Trade Study