Power
Supply
Card
6 Solar
Panels
Battery
Card
1U Structure
Power bus
70 cm
Antenna
2 m
Antenna
Science
Payloads
IHU
Card
MagneticAttitude
Control
Telemetry
RF TxRx
Card
Fox-Plus A Block Diagram

---
a/o 7/13/2022
	Dev Sat
Flight Computer	Metzinger, Brandenburg
Flight Software	McCoy, Grill, Severrisson
Flight TxRx	Swiatkowski
Structure	Karnauskas, Wu, Aylouche
Power Supply & Batts	Moravec
Sensors (various)
Ground System
Reaction Wheels	Davis
Deployable Solar Panels	Risalvato
	Dev Sat
Power Budget	Moore
CONOPS/PSAM/SRS	Moore
Thermal Budget
Link Budget
Launch Integration
Regulatory Approval
Operations
Vibration Test
Thermal & Vacuum Test
PACSAT	Reed, McCullers
Status Board

---
Assemble RT-IHU Break-Out-Boards
I should let others have some fun. Have you wanted to use that inexpensive reflow oven you bought on Amazon? And maybe get some experience hand soldering some surface mount parts? It may sound intimidating but it’s not hard.
Job Jar

---
and
A
S
T
E
C
N
FOX+
What’s Happening?

---
- Flight Computer
  - A little hand assembly remaining
    - Zach is assembling remaining boards.
  - Debug cables
    - Will new cables make things easier? Depends on orientation.
  - Breakout boards
    - I’ve received the stencil. I should let others have some fun, too. Any volunteers?
- AX5043 Order
- Pacsat Dev Board Order
- Symposium Presentations
  - Helmholtz Cage (and Air Bearings)
  - Reaction Wheels?
Jonathan

---
- Objective
  - Develop digital packet communication payload
- Current Activity
  - Draft CONOPS
    - Result is a draft document for discussion. Document contains a high-level description of function, modes of operation and potentially a block diagram.
ASCENT PACSAT (Bill Reed)

---
  - Software
  - Assemble AX5043 board for prototyping
    - Result is a AX5043 board connecting to a SBC, potentially a Raspberry Pi, and programmed with sample software.
ASCENT PACSAT (Jim McCullers)

---
  - Develop 3U space frame
  - Identify previous work
    - Result is a list of existing models previously created by Bob Davis that are relevant to the Golf frame.
  - Ready for 3D Modeling software?
    - Machine refresh for Inventor?
    - Use viewers for now?
ASCENT Structure (Tom Karnauskas)

---
  - Fox-Plus Structure
  - Assemble a survey of commercial 1U space frames that could contain the Fox-1 board size.
    - Result is a list of commercially available 1U space frames with a concept of how existing Fox-1 boards would be assembled in each.
Fox-Plus Structure (Thomas Wu)

---
  - Advance systems engineering tasks
  - Draft Fox-Plus requirements specifications
    - Result is a draft SRS document, based on the Fox-1 SRSes, updated for the new modes expected on Fox-Plus.
Fox-Plus Systems Engineering (Mike Moore)

---
  - Develop radio-chip-based SDR
  - Examining existing Fox FM RF boards for end-of-life parts
    - Result is a list of components that require replacement and potential replacements.
Fox-Plus RF (Mike Swiatkowski)

---
  - Fox-Plus flight software
  - ???
Fox-Plus Flight Software (Dave McCoy)

---
  - Fox-Plus flight software
  - Identify Goals of Generalized LTM
    - Result is a list of desired changes in the LTM software better supporting the varying needs of different recipients.
  - RT-IHU Debug Cable
    - Result is a small board containing the debug circuitry and cabling for the TMS570
Fox-Plus Flight Software (Chris Grill)

---
  - Fox-Plus flight software
  - Flash Loader
    - Result is an updated flash loader to load the RT-IHU board
Fox-Plus Flight Software (Heimir Sverrisson)

---
  - Develop reaction wheels and motor control algorithms
  - Assemble remaining motors
    - Result is five more motors (I think it’s five)
  - Refine control algorithm
    - Result is an algorithm on a prototype board controlling the wheels in a simulated pointing scenario. Can it also detumble if necessary?
ASCENT Reaction Wheel (Tom Davis)

---
  - Develop deployable solar panels
  - Design solar panel and hinge solution
    - Result is a model of solar panels and hinges that fit in the pockets of the currently envisioned 3U structure.
    - Are we ready to prototype real hardware? Any luck getting cells?
ASCENT Deployable Solar Panels (Vincent Risalvato)

---
  - Develop Fox-Plus Models
  - Develop models of commercial 1U structures?
    - Working with Thomas Wu, result are models of candidate commercial structures with Fox-1 boards?
Modeling (Marwan Aylouche)

---
  - TBD
  - TBD
Fox-Plus TBD (Pradipta Shrestha)