## Slide 1
Fox-Plus A Block Diagram
Battery
Card
6 Solar
Panels
IHU
Card
Power
Supply
Card
Science
Payloads
Power bus
70 cm
Antenna
2 m
Antenna
MagneticAttitude
Control
RF TxRx
Card
Telemetry
1U Structure

## Slide 2
 | Dev Sat
Flight Computer | Metzinger, Brandenburg
Flight Software | McCoy, Grill, Severrisson
Flight TxRx | Swiatkowski
Structure | Karnauskas, Wu, Aylouche
Power Supply & Batts | Moravec
Sensors (various) | 
Ground System | 
Reaction Wheels | Davis
Deployable Solar Panels | Risalvato
 | Dev Sat
Power Budget | Moore
CONOPS/PSAM/SRS | Moore
Thermal Budget | 
Link Budget | 
Launch Integration | 
Regulatory Approval | 
Operations | 
Vibration Test | 
Thermal & Vacuum Test | 
PACSAT | Reed, McCullers
Status Board
a/o 7/13/2022

## Slide 3
Job Jar
Assemble Interim RT-IHU Debug Boards
Remove existing 10-pin male connector, replace with 10-pin female connector
Design U/v FM Transponder
Design an analog U/v FM transponder using either novel design or based on simplifying Fox transceiver
Review / Assemble LTM Docs / BoM / PCB
Track down the existing LTM documentation, bill-of-materials, and PCB resources
Prototype Slow-Scan Transmitter
Prototype a slow-scan transmitter using an embedded platform

## Slide 4
A
S
T
E
C
N
and
FOX+
What’s Happening?

## Slide 5
Objective
  Develop RT-IHU
Current Activity
  Assemble V1.1 Development Boards
    Result is 6 assembled V1.1 RT-IHU boards.
RT-IHU (Zach Metzinger)

## Slide 6
Objective
  Develop digital packet communication payload
Current Activity
  Draft CONOPS
    Result is a draft document for discussion. Document contains a high-level description of function, modes of operation and potentially a block diagram.
ASCENT PACSAT (Bill Reed)

## Slide 7
Objective
  Software
Current Activity
  Assemble AX5043 board for prototyping
    Result is a AX5043 board connecting to a SBC, potentially a Raspberry Pi, and programmed with sample software.
  Assemble RT-IHU Breakout Board
    Result is two RT-IHU breakout boards
ASCENT PACSAT (Jim McCullers)

## Slide 8
Objective
  Develop 3U space frame
Current Activity
  Identify previous work
    Result is a list of existing models previously created by Bob Davis that are relevant to the Golf frame.
  Ready for 3D Modeling software?
    Should I have already bought Inventor?
ASCENT Structure (Tom Karnauskas)

## Slide 9
Objective
  Fox-Plus Structure
Current Activity
  Assemble a survey of commercial 1U space frames that could contain the Fox-1 board size.
    Result is a list of commercially available 1U space frames with a concept of how existing Fox-1 boards would be assembled in each.
Fox-Plus Structure (Thomas Wu)

## Slide 10
Objective
  Advance systems engineering tasks
Current Activity
  Draft Fox-Plus requirements specifications
    Result is a draft SRS document, based on the Fox-1 SRSes, updated for the new modes expected on Fox-Plus.
Fox-Plus Systems Engineering (Mike Moore)

## Slide 11
Objective
  Develop radio-chip-based SDR
Current Activity
  Examining existing Fox FM RF boards for end-of-life parts
    Result is a list of components that require replacement and potential replacements.
Fox-Plus RF (Mike Swiatkowski)

## Slide 12
Fox-Plus Flight Software (Dave McCoy)
Objective
  Fox-Plus flight software
Current Activity
  ???

## Slide 13
Objective
  Fox-Plus flight software
Current Activity
  Identify Goals of Generalized LTM
    Result is a list of desired changes in the LTM software better supporting the varying needs of different recipients.
  RT-IHU Debug Cable
    Result is a small board containing the debug circuitry and cabling for the TMS570
Fox-Plus Flight Software (Chris Grill)

## Slide 14
Objective
  Fox-Plus flight software
Current Activity
  Flash Loader
    Result is an updated flash loader to load the RT-IHU board
Fox-Plus Flight Software (Heimir Sverrisson)

## Slide 15
Objective
  Develop reaction wheels and motor control algorithms
Current Activity
  Assemble remaining motors
    Result is five more motors (I think it’s five)
  Refine control algorithm
    Result is an algorithm on a prototype board controlling the wheels in a simulated pointing scenario. Can it also detumble if necessary?
ASCENT Reaction Wheel (Tom Davis)

## Slide 16
Objective
  Develop deployable solar panels
Current Activity
  Design solar panel and hinge solution
    Result is a model of solar panels and hinges that fit in the pockets of the currently envisioned 3U structure.
    Are we ready to prototype real hardware? Any luck getting cells?
ASCENT Deployable Solar Panels (Vincent Risalvato)

## Slide 17
Objective
  Develop Fox-Plus Models
Current Activity
  Develop models of commercial 1U structures?
    Working with Thomas Wu, result are models of candidate commercial structures with Fox-1 boards?
Modeling (Marwan Aylouche)