## Slide 1
Fox-Plus A Block Diagram
Battery
Card
6 Solar
Panels
IHU
Card
Power
Supply
Card
Science
Payloads
Power bus
70 cm
Antenna
2 m
Antenna
Passive
Magnetic Attitude
Control
RF TxRx
Card
Telemetry
1U Structure
Solar Panels

## Slide 2
Fox-Plus-A
Minimum Viable Product
  Commercial 1U frame (ISISpace)
  Commercial EPS (ISISpace?)
  LTM
    C&DH
    TX/RX
  RT-IHU (nice to have)
  Passive attitude control

## Slide 3
Job Jar
ASCENT AX5043 Replacement – Dave Hartrum
Find a replacement for the AX5043
ASCENT Design Multi-Channel FM Voice XCVR
Could be SDR or not
Fox-Plus A Place ISISpace EPS Order
Already have a first pass on the option sheet
Fox-Plus A Research ISISPace Antenna Options
Fox-Plus A Launch Options Trade Study
Fox-Plus A Assemble Fox-Plus A Documentation Reqs
Some may be dependent on launcher
Golf-Tee RT-IHU V1.2 Layout
I may have a volunteer
Test Procedures
I may have a volunteer
RT-IHU Board Checkout-Out Test Procedure

## Slide 4
A
S
T
E
C
N
and
FOX+
What’s Happening?

## Slide 5
Objective
  Advance systems engineering tasks
Team
  Mike Moore
Current Activity
  List of Systems Engineering Documents
Fox-Plus Systems Engineering

## Slide 6
Objective
  Buy the Fox-Plus Structure (and EPS)
Team
  Thomas Wu
Current Activity
  Need to adapt Fox boards to 1U frame (Thomas)
Fox-Plus Structure

## Slide 7
Fox-Plus C&DH (aka IHU) Flight Software
Objective
  Fox-Plus flight software
Team
  Cameron Mahaffey
  Dave McCoy
  Chris Grill
Current Activity
  Assemble prototype environment (Cameron & Dave)
  Prototype slow scan transmitter (Cameron)
    A slow scan transmitter developed on the TMS570 Launchpad using modified LTM build software stack

## Slide 8
Fox-Plus C&DH (aka IHU) Hardware
Objective
  Order a whole stack of LTMs
Team
  Leandra MacLennan
Current Activity
  Get me some LTM sets for development (Leandra)
    Focusing on ICR – Looking for alternative parts for EOL parts
    Picking up LIHU
  Exercise the available LTM stack (Jonathan)
  RX/TX assembly
    Assembling two more and dealing with EOL (Dan)

## Slide 9
Objective
  Develop 3U space frame
Team
  Tom Karnauskas
Current Activity
  Design 3U frame
    Model cards in candidate frame (Tom)
ASCENT Structure

## Slide 10
Objective
  Develop SDR for Golf (i.e., five-and-dime)
Team
  Rich Gopstein
  Ray Roberge
Current Activity
  Build of Linux for ZedBoard (Rich)
  Design radio board (Ray & Rich)
  Obtain preliminary hardware (Jonathan)
    Have all but FMCOMMS3 maybe use a FMCOMMS4 for software
ASCENT SDR Plan B

## Slide 11
Objective
  Assemble RT-IHU Payload
Team
  Zach Metzinger
  Heimir Sverrisson
RT-IHU
Current Activities
  Assemble V1.1 Development Boards (Zach)
    Result is 5 more assembled V1.1 RT-IHU boards.
  Flash Loader (Heimir)
    Result is an updated flash loader to load the RT-IHU board

## Slide 12
Objective
  Develop digital packet communication payload
Team (typically on this call)
  Jim McCullers
ASCENT PACSAT

## Slide 13
Objective
  Develop deployable solar panels
Team
  Vincent Risalvato
Current Activity
  Design solar panel and hinge solution
    Result is a model of solar panels and hinges that fit in the pockets of the currently envisioned 3U structure.
    Are we ready to prototype real hardware? Any luck getting cells?
    If things are going to plan, we had a meeting with Mark Kanawati earlier today.
ASCENT Deployable Solar Panels

## Slide 14
Objective
  Develop radio-chip-based SDR
Team
  Mike Swiatkowski
Current Activity
  Design voice FM transponder board
ASCENT RF

## Slide 15
Objective
  Develop reaction wheels and motor control algorithms
Team
  Tom Davis
Current Activity
  Design Reaction Wheel controller board (Tom)
  Assemble prototype (Jonathan)
    Unable without controller software
Keep in Mind
  Possible Zero-G Flight
ASCENT Reaction Wheel