Power
Supply
Card
6 Solar
Panels
Battery
Card
1U Structure
Power bus
70 cm
Antenna
2 m
Antenna
Science
Payloads
IHU
Card
MagneticAttitude
Control
Telemetry
RF TxRx
Card
Fox-Plus A Block Diagram

---
a/o 7/13/2022
	Dev Sat
Flight Computer	Metzinger, Brandenburg
Flight Software	McCoy, Grill , Severrisson
Flight TxRx	Koenig, Swiatkowski
Structure	Karnauskus
Power Supply & Batts	Moravec
Sensors (various)
Ground System
Reaction Wheels	Tom Davis
Deployable Solar Panels	Risalvato
	Dev Sat
Power Budget	Moore
CONOPS/PSAM	Moore
Thermal Budget
Link Budget
Launch Integration
Regulatory Approval
Operations
Vibration Test
Thermal & Vacuum Test
PACSAT	Bill Reed
Status Board

---
EPS ICD
Fox-Plus RF ICD
Golf Stack Modeling
Fox Stack Modeling
Job Jar

---
and
A
S
T
E
C
N
FOX+
What’s Happening?

---
- Flight Computer
  - A little hand assembly remaining
    - Update?
  - Debug cables
    - I have the components. Need to do something with them.
  - Breakout boards
    - I need a stencil and haven’t yet taken any action. Help?
Activities of Interest

---
- Objective
  - Develop digital packet communication payload
- Current Activity
  - Develop CONOPS
    - First meeting last week
    - Discussion of development board
    - Discussion of modulation/encoding
- Question
  - Team activities?
ASCENT PACSAT (Bill Reed)

---
  - TBD
  - See above
ASCENT PACSAT (Jim McCullers)

---
  - Develop 3U space frame
  - Identify previous work, requirements
  - Ready for 3D Modeling software?
    - Machine refresh for Inventory?
    - Use viewers for now?
ASCENT Structure (Tom Karnauskas)

---
  - Fox-Plus Structure
  - Review existing 1-U structure from Fox
Fox-Plus TBD (Thomas Wu)

---
  - Advance systems engineering tasks
  - Fox-Plus requirements specifications
    - Version 0.2 by email (I need to post to Github)
Fox-Plus Systems Engineering (Mike Moore)

---
  - TBD
  - TBD
Fox-Plus TBD (Pradipta Shrestha)

---
  - Develop FPGA-based SDR
  - Inactive (for now)
Fox-Plus RF (Andrew Koenig)

---
  - Develop radio-chip-based SDR
  - Examining existing RF boards for end-of-life parts
Fox-Plus RF (Mike Swiatkowski)

---
  - Fox-Plus flight software
  - ???
Fox-Plus Flight Software (Dave McCoy)

---
  - Fox-Plus flight software
  - Generalize LTM
  - RT-IHU Debug Cable
Fox-Plus Flight Software (Chris Grill)

---
  - Fox-Plus flight software
  - Flash Loader
  - Beginning to extend the Python host loader
Fox-Plus Flight Software (Heimir Sverrisson)

---
  - Develop reaction wheels and motor control algorithms
  - Develop motor control algorithms
  - Assemble four wheel prototype
ASCENT Reaction Wheel (Tom Davis)

---
  - Develop deployable solar panels
  - Provide information for ARDC update
  - Develop hinge solution
  - I need the artifacts!
  - Good luck with Ian!
ASCENT Deployable Solar Panels (Vincent Risalvato)