and
A
S
T
E
C
N
FOX+
What’s Happening?

---
Power
Supply
Card
6 Solar
Panels
Battery
Card
1U Structure
Power bus
70 cm
Antenna
2 m
Antenna
Science
Payloads
IHU
Card
MagneticAttitude
Control
Telemetry
RF TxRx
Card
Fox-Plus A Block Diagram

---
a/o 7/13/2022
	Dev Sat
Flight Computer	Metzinger, Brandenburg
Flight Software	McCoy, Grill , Severrisson
Flight TxRx	Koenig, Swiatkowski
Structure	Reynoso, Karnauskus
Power Supply & Batts	Moravec
Sensors (various)
Ground System
Reaction Wheels	Tom Davis
GNC Algorithms	Almonte, Leonard
Deployable Solar Panels	Risalvato
	Dev Sat
Power Budget	Moore
CONOPS/PSAM	Moore
Thermal Budget
Link Budget
Launch Integration
Regulatory Approval
Operations
Vibration Test
Thermal & Vacuum Test
PACSAT	Bill Reed
Status Board

---
Fox-Plus Structure
Golf-Tee GNC Requirements
EPS ICD
Fox-Plus RF ICD
Golf Stack Modeling
Fox Stack Modeling
Job Jar

---
- 3D modeling software
  - Solidworks
- Thermal modeling software
  - Thermal Desktop, Intel FORTRAN, AutoCAD, 3DS Max
- Flight Computer
  - For immediate development
  - V1.1 boards back from assembly house
  - A little hand assembly remaining
Activities of Interest

---
- Objective
  - Develop reaction wheels and motor control algorithms
- Current Activity
  - Develop motor control algorithms
- Upcoming Activity
  - Assemble four wheel prototype
ASCENT Reaction Wheel (Tom Davis)

---
  - Develop MATLAB GNC simulation based on Carlos Montalvo
  - Add simulated CubeSat
ASCENT GNC (Peter Almonte)

---
  - Develop GOLF-TEE GNC algorithms
  - Awaiting GNC requirements
- Upcoming Activity
  - ???
ASCENT GNC (Matthew Leonard)

---
  - Develop deployable solar panels
  - Provide information for ARDC update
  - Develop hinge solution
ASCENT Deployable Solar Panels (Vincent Risalvato)

---
  - Develop digital packet communication payload
  - Develop CONOPS
ASCENT PACSAT (Bill Reed)

---
  - Develop 3U space frame
  - Identify previous work, requirements
ASCENT Structure (Tom Karnauskas)

---
  - Advance systems engineering tasks
  - Fox-Plus requirements specifications
Fox-Plus Systems Engineering (Mike Moore)

---
  - Develop SDR
  - CaribouLite delayed
  - Investigating audio DAC/ADC
Fox-Plus RF (Andrew Koenig)

---
  - Develop radio-chip-based SDR
  - Trade study of transceiver chips and amplifiers
Fox-Plus RF (Mike Swiatkowski)

---
  - Launch integration
  - ???
Mission Integration (Dan Gillies)

---
  - Fox-Plus 1U structure (extensible)
  - Knowledge transfer
Fox-Plus Structure (Lucas Reynoso)

---
  - Fox-Plus flight software
  - ???
Fox-Plus Flight Software (Dave McCoy)

---
  - Fox-Plus flight software
  - Generalize LTM
Fox-Plus Flight Software (Chris Grill)

---
  - Fox-Plus flight software
  - Bootloader
Fox-Plus Flight Software (Heimir Sverrisson)